MAAGAP

Repository Audit — Status Report

Predictive Risk Assessment and Optimized Resource Allocation in Philippine Government Project Management

Prepared for Kirk Gamo — 2026-07-29

# Executive Summary

The MAAGAP system is functionally substantial: the full ML stack (preprocessing, Level 0 learners, Level 1 meta-learner, PuLP optimization engine) is trained and producing artifacts, and the Next.js/Supabase frontend covers both the Manager and Inspector portals with real data end to end — risk scoring, a filterable/paginated project table, a map with geocoded pins, a weekly deployment board with manual override, an audit trail, and a model-validation dashboard.

That said, this audit found one currently-latent correctness bug worth fixing before it surfaces in real use (schedule data isn’t filtered by week), and several process-level gaps — no automated tests, no merged main branch or remote, no deployment/containerization, and a thesis manuscript that predates the last several phases of work. None of these block a demo today, but several of them (tests, git hygiene, manuscript reconciliation) are the kind of thing a panel is likely to ask about directly.

# 1. What's Done

## 1.1 Data Pipeline & Feature Engineering

- 11-step preprocessing pipeline (ml-service/data_pipeline/preprocess.py): entity resolution, taxonomy classification, municipality canonicalization.

- Feature engineering (feature_engineering.py) including the universal proxy completion-date logic and the empirically-derived lag correction constant, both documented in docs/MODEL_IMPROVEMENT_STRATEGY.md.

- Synthetic data generation and a PSA OpenSTAT fetch script (scripts/generate_synthetic_data.py, scripts/fetch_psa_data.py) for supplementary features.

- data/{raw,processed,ready,synthetic} all populated with pipeline output at each stage.

## 1.2 Machine Learning Stack

- Level 0: Random Forest and XGBoost (models/train_trees.py) and an LSTM (models/train_lstm.py) — all trained, with .joblib/.keras artifacts and metrics JSON present in ml-service/artifacts/.

- Level 1: a multinomial logistic regression meta-learner (models/train_meta_learner.py) combining the three Level 0 outputs into four risk tiers (Low/Medium/High/Critical), with out-of-fold predictions and test-set metrics saved.

- Optimization: ml-service/optimization_engine.py — a PuLP constrained linear program assigning ongoing projects to a fixed synthetic inspector roster (Inspector_1..Inspector_6) across Mon–Fri, with clustering by municipality adjacency. Produces inspector_schedule.csv + a solve summary JSON.

## 1.3 FastAPI ML Service

ml-service/main.py exposes six endpoints:

  - POST /api/v1/update-monitoring and POST /webhooks/monitoring-report — the field-report feedback loop.

  - GET /api/v1/live-score/{project_key} — on-demand re-scoring.

  - GET /api/v1/latest-schedule — serves the optimizer's CSV output as JSON for the frontend.

  - GET /api/v1/model-metrics — serves RF/XGBoost/LSTM/meta-learner validation metrics + a recomputed confusion matrix.

  - GET /health — liveness check.

## 1.4 Frontend — Manager Portal

- Overview: risk-tier KPI cards, a distribution Tracker, a municipality High/Critical vs Low/Medium bar chart, all now behind a streamed Suspense boundary with skeleton fallbacks.

- PPAs tab: server-paginated, filterable (search / risk tier / status) project table rebuilt on TanStack Table (the shadcn DataTable pattern), plus a clustered-map view sharing the same filters.

- Schedule tab: a Mon–Fri Kanban board grouped by inspector with risk-tier badges, a routing map, a “Deploy latest schedule” action wired to the optimizer's real output, and a manual editor (reassign/remove/add assignments) so a Manager can override the optimizer.

- Inspectors tab: list, activate/deactivate, email-invite, and the inspector_slug mapping that links real profiles to the optimizer's synthetic roster.

- Models tab: a read-only dashboard of RF/XGBoost/LSTM/meta-learner validation metrics and a confusion matrix, sourced live from the FastAPI service.

- Reports tab: an audit trail over monitoring_reports with inspector/project filtering and signed photo URLs.

- Map pins are now geocoded from each project's real location field (scripts/geocode_projects.py, Nominatim) rather than only an approximate municipality centroid; ungeocoded pins are explicitly labeled as approximate.

- Sidebar active-state, KPI card shadows, and loading skeletons applied across Overview/PPAs/Schedule for visual polish.

## 1.5 Frontend — Inspector Portal

- Mobile-first “today's route” home screen reading directly from inspector_schedules under RLS.

- Report submission form with camera capture and photo upload to Supabase Storage, feeding the FastAPI feedback-loop endpoint.

## 1.6 Database, Auth & Security

- Supabase schema with RLS on every table (profiles, projects, inspector_schedules, monitoring_reports); a security-definer is_manager() helper avoids the RLS recursion bug fixed in an earlier phase.

- Role-based access control (Manager/Inspector) enforced in requireRole(), including an active-account gate.

- A monitoring-photos storage bucket with its own RLS.

- npm audit vulnerabilities patched (12 high-severity fixes applied earlier in the project).

## 1.7 Engineering Process

- Conventional Commits used consistently across all 46 commits on the current branch lineage.

- Every schema change shipped with both an inline schema.sql update and a standalone, idempotent add_*.sql migration script.

- A standing habit of providing concrete test/verification steps after each phase (tsc + eslint + manual click-through instructions).

# 2. What's Incomplete, Missing, or Wrong

Ordered roughly by how much it matters before a defense or continued real-world use:

| Gap | Why it matters | Priority |
| --- | --- | --- |
| inspector_schedules has no week_of filtering in the Manager Schedule board/map/editor or the Inspector “Today” page | Every deployed week accumulates in the table (only the current week is deleted+replaced on redeploy). Once a second week has ever been deployed, both views will silently merge historical weeks together — currently invisible because only one week has been tested. | Critical |
| No automated tests anywhere in the repo | No pytest for the ML pipeline, optimization engine, or FastAPI service; no frontend test framework. Weakens any “mathematically sound” / “validated” claim in a panel defense. | High |
| No main/master branch; nothing pushed to a remote | 9 long-lived feature branches, no merge history, no GitHub remote configured despite the standing instruction to commit and push after milestones. A panel or collaborator has nowhere coherent to look. | High |
| Drizzle ORM was never adopted | Project architecture calls for Drizzle for end-to-end type safety; the actual code uses @supabase/supabase-js directly with a hand-maintained types file. Works fine, but diverges from the written spec. | Medium |
| No containerization or deployment config | No Dockerfile for ml-service, no vercel.json, no CI. The architecture chapter describes Docker/Dokploy + Vercel, but nothing has actually been deployed anywhere yet. | Medium |
| Manuscript predates Phases 9–13 | The thesis document was last touched before the PPAs/Schedule/Inspectors/Models/Reports tabs, manual schedule editing, real geocoding, and the DataTable/Kanban rebuild existed. Needs a reconciliation pass before the defense. | Medium |
| Migrations are manual, untracked .sql scripts | Four standalone add_*.sql files exist; there is no migration-runner or tracking table recording which have actually been applied to the live database. This exact gap already caused one production login outage. | Medium |
| Repo hygiene: stray/leftover files | A file literally named .live_scores-test-artifact-DELETE-ME.json, a duplicated ml-service/ml-service/artifacts/ directory, a Word lock file (~$AGAP_Data_Audit_Report.docx), and a broken git ref are all still sitting in the repo. | Low |

## 2.1 Detail: the week_of bug

inspector_schedules.week_of is populated correctly on every insert (deployLatestSchedule and the manual editor both set it to the current week's Monday), but it is never used as a filter:

  - manager/schedule/page.tsx's query selects week_of but doesn't .eq() against it — the Kanban board, routing map, and editor all show every row ever inserted across every week.

  - inspector/page.tsx's “today” query filters only by scheduled_day (e.g. “Mon”), not by week — an inspector will see every historical Monday's assignments merged together, not just this week's.

This has been invisible so far because only one week has ever been deployed during development/testing. It will surface the first time “Deploy latest schedule” is clicked in a second calendar week.

## 2.2 Detail: version control state

git branch -a shows no main or master branch anywhere, and no remote is configured (git remote -v returns nothing) — despite the project's standing instruction to commit and push after milestones. Current history lives on feat/advanced-ui-ux-polish (46 commits), itself branched from feat/tremor-template-overhaul (41), itself from feat/tremor-and-photo-uploads (25), and so on back through 9 total branches. There is also one broken ref (refs/heads/feat/map-view-and-feedback-loop.lock.old), a leftover artifact of an earlier lock-file issue in this sandbox, that git now refuses to even read.

# 3. Recommended Next Tasks

In suggested order — the first three are cheap and reduce real risk; the rest are larger but expected before a defense.

- Fix the week_of filtering bug in manager/schedule/page.tsx and inspector/page.tsx (add .eq("week_of", currentWeekMonday()) or equivalent). Small, high-value, should happen first.

- Confirm every add_*.sql migration has actually been run against the live Supabase project (profiles.active, inspector_slug, inspector_schedules unique constraint, projects.latitude/longitude) — there is currently no single source of truth for this.

- Clean up git: delete the broken .lock.old ref, create a main branch from the current tip, and either merge or formally retire the older feature branches. Decide whether/where to push a remote.

- Add a minimal automated test suite: unit tests for feature_engineering.py's date-recovery and lag-correction logic, a constraint-satisfaction test for optimization_engine.py, and at least a smoke test for the FastAPI endpoints. This materially strengthens any “validated” or “mathematically sound” claim in the defense.

- Reconcile the thesis manuscript with the current system: the PPAs/Schedule/Inspectors/Models/Reports tabs, manual schedule editing, geocoding, and the DataTable/Kanban rebuild all postdate the manuscript's last edit.

- Decide on Drizzle ORM: either adopt it for real (a non-trivial migration off the current @supabase/supabase-js + hand-written types approach) or update the architecture chapter to describe what was actually built, which works and is a legitimate pattern in its own right.

- Add a Dockerfile for ml-service and confirm a real deployment target (Vercel for the frontend, Dokploy/AWS/GCP for the FastAPI service) — nothing is deployed anywhere yet.

- Housekeeping: delete ml-service/artifacts/.live_scores-test-artifact-DELETE-ME.json, the duplicated ml-service/ml-service/artifacts/ directory, and the stray ~$AGAP_Data_Audit_Report.docx lock file; add a frontend/.env.example documenting every required environment variable.

End of report.